TenderSense

Software Requirements Specification

& Implementation Plan

Prepared for: BracIT — TenderSense Build Team

Based on BRD by Aisha Tanjina · Employee PIN 2348

Version 1.0 · September 2026

Internal Use — CMMI Dev/3 · ISO 27001 · ISO 9001

# Table of Contents

PART A — SOFTWARE REQUIREMENTS SPECIFICATION

# 1. Introduction

## 1.1 Purpose

This SRS translates the TenderSense BRD (Aisha Tanjina, PIN 2348) into requirements a build team can implement directly on the agreed stack: Angular (frontend), Spring Boot (core backend/API), PostgreSQL and MongoDB (data layer), and Python (ingestion + AI/ML microservice). It is the single reference for what the system must do, how it is structured, and how "done" will be verified — including for the 7-day build and demo described in the BRD.

## 1.2 Scope

In scope for the initial build:

- Daily automated ingestion from three named sources: World Bank Projects & Operations (Procurement), ADB Institutional Procurement Notices, and Bangladesh e-GP (eprocure.gov.bd).

- AI-based semantic matching of each tender against BracIT's capability profile.

- A deterministic, rules-based eligibility filter (turnover, certifications, geography).

- Plain-language "why matched / what's missing" summaries.

- A ranked daily shortlist (S/A/B/C grades) surfaced in an Angular dashboard and delivered via a notification channel.

- Bid / hold / skip decision capture per tender.

- BracIT profile management (services, past projects, certifications, turnover).

Out of scope for v1 (see Section 12, Future Roadmap):

- UNGM, additional MDB feeds, and Bangla-language NLP.

- Automated bid submission — TenderSense recommends, it does not submit bids.

- Automated bid/no-go audit logging beyond a simple manual decision log.

## 1.3 Definitions, Acronyms and Abbreviations

| Term | Meaning |
| --- | --- |
| e-GP | Bangladesh's National e-Government Procurement portal (eprocure.gov.bd), run under BPPA. |
| STEP | World Bank's Systematic Tracking of Exchanges in Procurement platform. |
| BD team | BracIT's Business Development team — the primary users of TenderSense. |
| Grade (S/A/B/C) | A simplified rank of match strength, derived from the AI similarity score and eligibility outcome. |
| Eligibility engine | The deterministic, rules-based component that checks hard go/no-go criteria. |
| Embedding | A numeric vector representation of text used to compare meaning rather than exact keywords. |
| BracIT profile | Structured record of BracIT's services, past projects, certifications and turnover, used as the comparison baseline. |

## 1.4 References

- TenderSense — Project BRD, Aisha Tanjina (Employee PIN 2348), BracIT internal hackathon submission.

- World Bank Procurement Notices API — search.worldbank.org/api/v2/procnotices (public JSON, no authentication).

- World Bank Projects & Operations — Procurement: projects.worldbank.org/en/projects-operations/procurement

- ADB Institutional Procurement Notices: adb.org/business/institutional-procurement/notices

- Bangladesh e-GP portal: eprocure.gov.bd (tender search, RSS feed, and eGP Guidelines 2025).

## 1.5 Document Conventions

Functional requirements are numbered FR-1, FR-2 … and tagged with MoSCoW priority (Must / Should / Could). Non-functional requirements are numbered NFR-1, NFR-2 … Each references, where relevant, the BRD section it satisfies.

# 2. Overall Description

## 2.1 Product Perspective

TenderSense is a new, standalone internal web application. It is not a component of an existing BracIT system; it integrates with three external, unauthenticated public procurement sources and one LLM/embedding provider, and exposes a single Angular dashboard to the BD team. It runs alongside — not in place of — BracIT's existing bid-decision process; it changes only how opportunities are surfaced.

## 2.2 Product Functions (summary)

- Collect: automatically pull new tenders from e-GP Bangladesh and World Bank STEP/Procurement (and ADB institutional notices) on a daily schedule.

- Match: score each tender against BracIT's profile by meaning, not keywords.

- Filter: flag tenders BracIT cannot bid on, with a stated reason, using fixed rules.

- Deliver: a ranked daily shortlist — grade, match reason, missing requirements, days to deadline.

- Decide: let BD capture a bid / hold / skip decision against each tender.

## 2.3 User Classes and Characteristics

| User class | Description | Typical use |
| --- | --- | --- |
| BD Executive (primary) | Reviews the daily shortlist and works tenders. | Opens dashboard each morning; filters by grade/deadline; records bid decisions. |
| BD Unit Lead (admin) | Owns BracIT's profile and final bid calls. | Maintains services/certifications/turnover; reviews borderline (B/C) tenders. |
| System Admin | Maintains source health, users, and rule configuration. | Monitors ingestion jobs; edits eligibility rule thresholds; manages accounts. |

## 2.4 Operating Environment

- Client: latest two versions of Chrome, Edge and Firefox, desktop-first responsive layout (Angular Material breakpoints).

- Server: containerised Linux services (Docker), deployable to a single cloud VM for the hackathon demo and to a managed Kubernetes/PaaS environment thereafter.

- Data stores: PostgreSQL 15+ and MongoDB 6+, run as separate containers/services.

- AI microservice: Python 3.11 (FastAPI), called internally by Spring Boot — never exposed to the public internet.

## 2.5 Design and Implementation Constraints

- Stack is fixed: Angular · Spring Boot · PostgreSQL/MongoDB · Python where AI/scraping needs it — no substitutions.

- Only the World Bank source exposes a documented open JSON API; ADB and e-GP have no API and must be scraped or read via RSS (see Section 9).

- e-GP's tender search page uses JSP postback pagination ("Page 1 of 10", javascript:void(0) links) rather than plain query-string paging, and serves bilingual (Bangla/English) content.

- 7-day build window per the BRD — architecture favours a small number of deployable units over a large microservice sprawl.

- Eligibility must be deterministic, not AI-driven, per BRD Section 7 ("no guesswork").

## 2.6 Assumptions and Dependencies

- BracIT's capability profile (services, 10+ past projects, certifications, turnover) and the 40 labelled test tenders are supplied by the project owner on Day 1.

- An LLM/embedding API key (OpenAI or Anthropic) is available; an open-source sentence-transformers fallback is used if it is not, or if quota is a demo-day risk.

- Outbound network access to worldbank.org, adb.org and eprocure.gov.bd is permitted from the build/demo environment.

- Portal structures (HTML/DOM, API shape) may change without notice; ingestion is built to fail soft (see NFR-3, Section 5.3).

# 3. System Features (Functional Requirements)

## FR-1 — Tender Ingestion

Priority: Must.

Description: The system automatically retrieves new/updated tender notices from World Bank, ADB and e-GP Bangladesh on a daily schedule, normalises them into a common schema, and stores both the raw source payload and the normalised record.

- Trigger: scheduled job (default 06:00 Asia/Dhaka, configurable), plus a manual "run now" for demo purposes.

- Input: source-specific HTML/JSON payloads; for the demo dataset, the 40 pre-labelled tenders supplied on Day 1.

- Output: normalised tender records in MongoDB (raw) and PostgreSQL (structured metadata) with a source, external ID, and ingestion timestamp.

- Acceptance: duplicate notices (same external ID + source) are not re-inserted; a failed source does not block ingestion from the other two sources.

## FR-2 — BracIT Profile Management

Priority: Must.

Description: The BD Unit Lead can create and edit BracIT's capability profile: service lines, past projects (10+), certifications, and annual turnover. This profile is the comparison baseline for both matching (FR-3) and eligibility (FR-4).

- Acceptance: profile changes take effect on the next matching run without a deployment; profile history is retained (who changed what, when).

## FR-3 — AI Matching Engine

Priority: Must.

Description: For each normalised tender, the system computes a semantic similarity score between the tender description and BracIT's profile, using text embeddings rather than keyword overlap, so that e.g. "digital governance capacity building" matches BracIT's "ICT systems implementation."

- Output: a similarity score (0–1) and a derived grade (S/A/B/C) once combined with the eligibility outcome (FR-4).

- Acceptance: on the 12 held-out test tenders, TenderSense's top-5 picks contain more relevant tenders than a simple keyword search baseline (mirrors BRD Section 10).

## FR-4 — Eligibility Rules Engine

Priority: Must.

Description: A fixed, rules-based (non-AI) check of hard go/no-go criteria — minimum turnover, required certifications, allowed geography — run against every ingested tender. Each failed rule returns a specific, human-readable reason.

- Acceptance: eligibility outcomes are 100% reproducible for the same profile + tender inputs; rule thresholds are editable by an Admin without a code change.

## FR-5 — Summary Generation

Priority: Should.

Description: An LLM-backed writer produces a short, plain-language explanation of why a tender matched and what is still missing to bid, for display alongside each shortlist entry. It only writes prose — it never determines eligibility or the grade.

- Acceptance: every S/A/B tender in the shortlist has a non-empty summary; generation failure degrades to showing the raw match reason rather than blocking the shortlist.

## FR-6 — Shortlist Delivery

Priority: Must.

Description: A ranked daily shortlist (grade, why-matched, what's-needed, days-to-deadline) is available in the dashboard each morning and can be pushed via email/Slack webhook.

- Acceptance: shortlist is generated within the ingestion + matching pipeline's processing window and reflects the latest BracIT profile.

## FR-7 — Angular Dashboard & Tender Workspace

Priority: Must.

Description: BD users browse the shortlist, filter by grade/deadline/eligibility, open a tender detail view (full notice, match reason, eligibility gaps, deadline countdown), and record a bid/hold/skip decision.

- Acceptance: filtering and sorting operate client-side on the loaded shortlist for responsiveness; a decision recorded in the UI is persisted and reflected on reload.

## FR-8 — User & Access Management

Priority: Should.

Description: Role-based accounts (BD Executive, BD Unit Lead, Admin) with authenticated login; Admin manages users and eligibility rule configuration.

## FR-9 — Bid Decision Log

Priority: Could (v1) → Must (roadmap).

Description: A simple, timestamped log of bid/hold/skip decisions per tender and per user. Automated bid/no-go logging with reasoning capture is explicitly deferred to the roadmap (BRD Section 4, "Future").

# 4. External Interface Requirements

## 4.1 User Interfaces

- Login screen (email/password or SSO placeholder).

- Shortlist dashboard — card/table view grouped or filterable by grade, with deadline urgency flags.

- Tender detail view — full notice text, match explanation, eligibility checklist, bid/hold/skip control.

- BracIT profile editor — services, past projects, certifications, turnover.

- Admin console — users, eligibility rule thresholds, source health (last successful pull per source).

## 4.2 Hardware Interfaces

None beyond standard client devices (desktop/laptop browser) and commodity server/cloud compute — no specialised hardware is required.

## 4.3 Software Interfaces

| External system | Interface type | Notes |
| --- | --- | --- |
| World Bank Procurement Notices | REST/JSON, search.worldbank.org/api/v2/procnotices | Open, unauthenticated, documented; filterable by country/sector; primary integration path in place of scraping the projects.worldbank.org UI. |
| ADB Institutional Procurement Notices | HTML scrape (adb.org/business/institutional-procurement/notices) | Static Drupal page, no API; low volume; structure-change risk monitored via source health checks. |
| Bangladesh e-GP (eprocure.gov.bd) | RSS feed + headless-browser scrape (JSP postback search/pagination) | No public API; RSS used for lightweight discovery, headless browser (e.g. Playwright) for full notice detail when needed; bilingual content. |
| LLM / embedding provider | REST/JSON (OpenAI or Anthropic; open-source sentence-transformers fallback) | Used for FR-3 (matching) and FR-5 (summaries) only; never used for FR-4 eligibility. |
| Notification channel | SMTP or Slack/Teams webhook | Delivers the daily shortlist digest. |

## 4.4 Communication Interfaces

- All client–server and Spring Boot ↔ Python traffic is HTTPS/REST with JSON payloads.

- Authentication via JWT bearer tokens issued by Spring Security.

- The Python AI microservice is internal-only, reachable solely from the Spring Boot backend (no direct browser access).

# 5. Non-Functional Requirements

## 5.1 Performance (NFR-1)

- Process and score a single tender end-to-end in under 60 seconds (matches BRD Section 10 target, vs. ~2 hours manual).

- Dashboard shortlist view loads in under 2 seconds for a typical daily batch (≤200 new/updated tenders).

## 5.2 Security (NFR-2)

- JWT-based authentication, role-based authorisation (BD Executive / BD Unit Lead / Admin).

- Secrets (DB credentials, LLM API keys) held in environment/secret-manager configuration, never in source control.

- Handled in line with BracIT's ISO 27001-aligned practices; only publicly published tender data is stored — no personal data of third parties.

## 5.3 Reliability & Availability (NFR-3)

- Each source is ingested independently; a failure or structure change in one source (most likely ADB or e-GP) must not stop ingestion from the others.

- Ingestion jobs retry with backoff and log failures to a source-health record visible in the Admin console.

- If a live source is unreachable during the demo, the system falls back to the last successful pull or the pre-labelled 40-tender dataset (per BRD demo-risk mitigation).

## 5.4 Scalability (NFR-4)

- Spring Boot services are stateless and horizontally scalable behind a load balancer.

- MongoDB holds variable-schema raw payloads and can scale independently of the relational store.

- The Python matching service can be scaled out separately from the Java backend, since embedding computation is the most CPU/GPU-intensive step.

## 5.5 Maintainability (NFR-5)

- Eligibility thresholds and grade cut-offs are configuration, not code, so they can be tuned without a redeploy.

- BracIT profile changes are versioned, so a matching result can be traced back to the profile version used.

## 5.6 Compliance & Legal (NFR-6)

- Ingestion respects each source's robots.txt/terms of use and applies rate limiting/backoff, per the World Bank API guidance on being "respectful of server resources."

- Only publicly published procurement information is collected; source attribution is retained on every stored record.

## 5.7 Usability (NFR-7)

- Grades are shown as S/A/B/C, not raw percentages, per BRD Section 6 ("easy to act on, no confusing percentages").

- Every shortlist entry carries a one-line, plain-language reason — no unexplained scores.

# 6. System Architecture

## 6.1 High-Level Architecture

TenderSense is organised into five layers:

- Presentation — Angular SPA (Angular Material), talking to the backend only over REST/JSON.

- API / Core services — Spring Boot: auth, profile management, eligibility engine, tender/shortlist API, decision log, orchestration of the matching pipeline.

- AI microservice — Python (FastAPI): embeddings, similarity scoring, LLM-based summary writing. Called only by the Spring Boot layer.

- Ingestion layer — Python schedulers/scrapers per source (World Bank API client, ADB scraper, e-GP RSS + headless-browser scraper), writing into MongoDB and, after normalisation, PostgreSQL.

- Data layer — PostgreSQL (structured, transactional: profile, tenders metadata, decisions, users, rules) and MongoDB (raw source payloads, tender full text, embedding cache).

## 6.2 Component Responsibilities

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web client | Angular + Angular Material | Shortlist dashboard, tender detail, profile & admin screens. |
| Core API | Spring Boot 3 / Java | AuthN/Z, REST API, eligibility engine, orchestrates matching + summary calls, persistence via Spring Data JPA/Mongo. |
| AI microservice | Python / FastAPI | Text embeddings, cosine-similarity scoring, LLM prompt calls for summaries. |
| Ingestion workers | Python (requests, BeautifulSoup, Playwright, APScheduler) | Per-source polling/scraping, normalisation, de-duplication. |
| Relational store | PostgreSQL | Users, BracIT profile, tenders (metadata/score/grade), eligibility rules, bid decisions, source health. |
| Document store | MongoDB | Raw scraped/API payloads per source, full tender text, cached embeddings, scrape run logs. |

## 6.3 End-to-End Data Flow

- Ingestion worker pulls new/updated notices from a source and writes the raw payload to MongoDB.

- A normaliser maps the raw payload to the common tender schema and upserts metadata into PostgreSQL (status: NEW).

- Spring Boot's orchestration job calls the Python microservice's /match-score endpoint with the tender text and current BracIT profile.

- Spring Boot's eligibility engine independently evaluates hard rules against the same tender and profile.

- The similarity score and eligibility outcome are combined into a grade (S/A/B/C) and persisted.

- For S/A/B tenders, Spring Boot calls the Python microservice's /summarize endpoint for a plain-language explanation.

- The daily shortlist is assembled and made available to the dashboard (FR-7) and notification channel (FR-6).

# 7. Data Model

## 7.1 PostgreSQL (structured / transactional)

| Table | Key columns |
| --- | --- |
| users | id, name, email, password_hash, role, created_at |
| bracit_profile | id, version, turnover_amount, updated_by, updated_at |
| profile_services | id, profile_version_id, service_name, description |
| past_projects | id, profile_version_id, title, client, sector, year, description |
| certifications | id, profile_version_id, name, issuing_body, valid_until |
| eligibility_rules | id, rule_type (turnover/certification/geography), operator, value, active |
| tenders | id, source, external_id, title, procuring_entity, publish_date, deadline_date, similarity_score, grade, eligibility_status, eligibility_reason, status |
| bid_decisions | id, tender_id, user_id, decision (bid/hold/skip), note, decided_at |
| source_health | id, source, last_run_at, last_success_at, records_pulled, last_error |

## 7.2 MongoDB (raw / semi-structured)

| Collection | Purpose |
| --- | --- |
| raw_tender_documents | Full raw payload per source per notice (HTML/JSON as received) — the audit trail behind every normalised tender. |
| tender_text | Extracted full text (title, scope, eligibility text, attachments' text) used as embedding input. |
| tender_embeddings | Cached embedding vectors per tender + model version, to avoid recomputation. |
| scrape_run_logs | Per-run diagnostics: duration, records seen/new/updated, errors — feeds source_health. |

Note: on a single-Postgres deployment, tender_embeddings can instead live in Postgres via the pgvector extension; MongoDB remains valuable regardless for the variable-shape raw payloads across three very different sources.

# 8. AI/ML Component Design

## 8.1 Matching Model (FR-3)

- Represent BracIT's profile (services, past project descriptions, certifications) and each tender's scope text as embeddings using a sentence-transformers model (e.g. a general-purpose MiniLM/BGE model), with an OpenAI/Anthropic embedding API as an optional higher-quality alternative.

- Score = cosine similarity between the tender embedding and the closest-matching profile segment (best-chunk match, not a single averaged profile vector, so a strong match on one past project isn't diluted by unrelated services).

- Grade thresholds (configurable): S ≥ 0.85, A ≥ 0.70, B ≥ 0.55, C < 0.55 — combined with eligibility outcome (an eligible-but-low-score tender is graded on score; an ineligible tender is always capped and flagged, regardless of score).

## 8.2 Summary Writer (FR-5)

- A single prompt template takes the tender text, the matched profile segment, the similarity score, and the eligibility engine's output, and asks the LLM only to explain — in two to three sentences — why it matched and what is missing to bid.

- The writer never outputs a bid/no-bid recommendation or overrides eligibility — that separation is enforced in code, not just in the prompt.

## 8.3 Eligibility Engine (FR-4)

- Implemented as fixed rules evaluated in the Spring Boot core (a small rule-evaluator, or Drools if the ruleset grows past simple comparisons), reading thresholds from the eligibility_rules table.

- Each rule returns pass/fail plus a specific reason string (e.g. "Requires ISO 27001; BracIT profile shows no active certification"), never a probability.

## 8.4 Internal AI Service Contract

| Endpoint | Direction | Purpose |
| --- | --- | --- |
| POST /internal/embed | Spring Boot → Python | Return an embedding vector for a text chunk. |
| POST /internal/match-score | Spring Boot → Python | Return similarity score + matched profile segment for a tender/profile pair. |
| POST /internal/summarize | Spring Boot → Python | Return the plain-language why-matched / what's-missing summary. |

# 9. Data Ingestion Design

The three sources named in the BRD differ significantly in how they can be accessed. This shapes both the ingestion architecture and the demo-day risk plan.

| Source | Access method | Format | Auth | Notes / risk |
| --- | --- | --- | --- | --- |
| World Bank Procurement (projects.worldbank.org) | Open REST API: search.worldbank.org/api/v2/procnotices | JSON | None required | Lowest-risk source — documented, filterable (e.g. by country), returns years of history. Preferred integration path over scraping the UI page directly. |
| ADB Institutional Procurement Notices | HTML scrape of a static Drupal page | HTML table | None | No API. Low volume, simple table structure. Covers ADB's own institutional purchasing (office supplies, HQ services) rather than ADB-financed project tenders — a known scope limitation flagged for the roadmap (Section 12). |
| Bangladesh e-GP (eprocure.gov.bd) | RSS feed for discovery; headless-browser (e.g. Playwright) for full detail, since results paginate via JSP postback rather than a plain query string | RSS / HTML (bilingual) | None for public search | Highest-effort source. For the 7-day build and live demo, the 40 pre-labelled tenders supplied on Day 1 remove any dependency on live scraping working on stage; live scraping is built as a best-effort background capability with a pre-recorded fallback, exactly as the BRD specifies. |

Common ingestion pipeline (all sources): fetch → parse/normalise into the common tender schema → de-duplicate on (source, external_id) → write raw payload to MongoDB → upsert structured metadata into PostgreSQL → mark for matching.

# 10. Success / Acceptance Criteria

Mirrors BRD Section 10, restated as testable SRS acceptance criteria:

| Criterion | Target | How verified |
| --- | --- | --- |
| Matching accuracy | TenderSense's top-5 shortlist picks contain more relevant tenders than a simple keyword search, on tenders the build team has not seen. | Run both systems against the 12 held-out test tenders; count relevant hits in each system's top 5. |
| Speed | Under 60 seconds to process and score one tender, vs. ~2 hours done manually. | Timed live against the test dataset during the demo. |
| Live pull | One real tender fetched and scored live from a source during the demo. | World Bank API preferred for the live pull, given its reliability; pre-recorded backup ready if the network or a source fails. |
| Demo clarity | The 3 demo scenarios (S/eligible, A/eligible, S/needs-verification) are each clearly explained with a reason. | Rehearsed against the fixed demo dataset before demo day. |

# 11. Assumptions, Constraints & Traceability

Every functional requirement in Section 3 traces to a BRD section: FR-1 → BRD §4 (Collect); FR-2 → BRD §7 (BracIT profile); FR-3 → BRD §4/§7 (Match); FR-4 → BRD §4/§7 (Filter/eligibility); FR-5 → BRD §7 (summary writer); FR-6/FR-7 → BRD §4/§6 (Deliver); FR-8/FR-9 → BRD §5/§8 (target users, decisions).

PART B — IMPLEMENTATION PLAN

# 1. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Angular 17+, Angular Material, RxJS | SPA served via Nginx (or a static host); consumes the Spring Boot REST API only. |
| Core backend | Spring Boot 3 (Java 21), Spring Security (JWT), Spring Data JPA, Spring Data MongoDB, Maven | Owns auth, eligibility rules, orchestration, and the public API. |
| AI / ingestion | Python 3.11, FastAPI, sentence-transformers / HF Transformers, requests, BeautifulSoup4, Playwright, APScheduler | Internal microservice + scheduled ingestion workers. |
| Relational DB | PostgreSQL 15+ | Structured, transactional data (Section 7.1). |
| Document DB | MongoDB 6+ | Raw payloads, full text, embedding cache (Section 7.2). |
| Infra (build week) | Docker Compose | Postgres, Mongo, Spring Boot, Python service, Angular dev server as one stack. |
| Infra (beyond hackathon) | Container platform (Kubernetes or a managed PaaS) + GitHub Actions CI/CD | Build/test both apps, publish images, deploy. |

# 2. Repository & Module Structure

tendersense/
├── frontend/                  (Angular app)
│   └── src/app/{dashboard,tender-detail,profile,admin,auth}
├── backend/                   (Spring Boot)
│   └── src/main/java/.../{api,eligibility,profile,decision,security,integration}
├── ai-service/                 (Python FastAPI: embed / match-score / summarize)
├── ingestion/                  (Python workers)
│   └── sources/{worldbank_api,adb_scraper,egp_rss_and_scraper}
├── infra/                      (docker-compose.yml, .env.example, k8s manifests)
└── docs/                       (this SRS, API contracts, ADRs)

# 3. API Contract (sample)

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/tenders?grade=&status=&deadlineBefore= | GET | List/filter the current shortlist. |
| /api/tenders/{id} | GET | Full detail: notice, match reason, eligibility checklist, deadline. |
| /api/tenders/{id}/decision | POST | Record a bid / hold / skip decision. |
| /api/profile | GET / PUT | Read or update BracIT's capability profile. |
| /api/eligibility-rules | GET / POST | List or update eligibility rule thresholds (Admin only). |
| /api/admin/source-health | GET | Last run status per ingestion source. |
| /internal/match-score, /internal/summarize | POST | Spring Boot → Python microservice only (Section 8.4). |

# 4. Seven-Day Build Plan

Aligned to the BRD's “what gets built in 7 days” and the 3 live demo scenarios.

| Day | Focus | Key deliverable |
| --- | --- | --- |
| 1 | Setup & data | Repos, Docker Compose stack, Postgres/Mongo schemas; load BracIT profile and the 40 labelled tenders. |
| 2 | Real ingestion | World Bank API client (live); ADB scraper; common normaliser writing Mongo → Postgres. |
| 3 | Eligibility + e-GP | Eligibility rules engine in Spring Boot with configurable thresholds; e-GP RSS ingestion + best-effort scraper. |
| 4 | Matching engine | Python FastAPI service: embeddings + cosine similarity; wired to Spring Boot via /internal/match-score. |
| 5 | Grading + summaries | S/A/B/C grading logic; LLM summary writer; shortlist assembly API. |
| 6 | Angular dashboard | Login/auth, shortlist view, tender detail, bid/hold/skip action, profile & admin screens. |
| 7 | Test & rehearse | Accuracy test vs. keyword baseline on 12 held-out tenders; timing test; live-pull + fallback rehearsal; demo dry run. |

# 5. Suggested Team Roles

- Backend / Spring Boot developer — API, eligibility engine, auth, persistence.

- Frontend / Angular developer — dashboard, tender detail, profile & admin UI.

- AI / Python developer — embeddings, matching service, summary writer.

- Data / ingestion developer — World Bank/ADB/e-GP connectors, normalisation, source health.

- Project owner / demo lead (Aisha Tanjina) — BracIT profile & test dataset, acceptance testing, demo rehearsal.

# 6. Testing & Validation Plan

- Unit tests: JUnit for the eligibility engine (every rule branch, since it must be 100% deterministic); pytest for the Python matching/summary service.

- Integration test: seed the 40 labelled tenders, run the full pipeline end-to-end, confirm grades match expectations for a spot-checked subset.

- Accuracy test: hold out 12 tenders the build team has not seen; compare TenderSense's top-5 vs. a simple keyword-search baseline (BRD Section 10 methodology).

- Performance test: time single-tender processing; must stay under 60 seconds.

- Demo rehearsal: run the 3 fixed demo scenarios (S/eligible, A/eligible, S/needs-verification) plus one live pull, with the pre-recorded backup ready and its use disclosed on stage if triggered.

# 7. Deployment & Environments

- Local/dev: docker-compose brings up Postgres, Mongo, the Spring Boot API, the Python AI service, and the Angular dev server together.

- Demo/staging: single cloud VM (or a PaaS such as Render/Railway), Nginx reverse proxy with HTTPS, secrets (DB credentials, LLM API key) injected via environment variables/secret manager.

- CI/CD: GitHub Actions runs backend (Maven) and frontend (Angular) builds/tests on every push, then builds Docker images for the two demo-day services.

# 8. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| e-GP scraping breaks or is blocked (JS-heavy, paginated, bilingual) | Live e-GP pull fails during demo | Use RSS feed for lightweight discovery; rely on the 40 pre-labelled tenders for the guaranteed demo path; pre-recorded backup, disclosed on stage if used (per BRD). |
| ADB source only covers institutional (non-project) procurement | Fewer relevant ADB matches than BracIT would want | Documented scope limitation; roadmap item to add ADB's project-tenders feed (adb.org/projects/tenders). |
| LLM API cost/rate limits or an outage on demo day | Summaries fail to generate live | Cache summaries once generated; use a low-cost model (e.g. Haiku/mini); open-source sentence-transformers fallback for the matching score itself, which does not depend on the LLM. |
| Portal HTML structure changes without notice | Silent ingestion failures | Per-source health checks and alerting (source_health table); scrapers fail soft, without blocking other sources. |
| 7-day timeline overrun | Incomplete feature set for demo | Strict MoSCoW prioritisation (Section 3); cut optional UI polish (e.g. NgRx state management) before cutting core matching/eligibility/shortlist flow. |

# 9. Future Roadmap

- Additional sources: UNGM, ADB's project-tenders feed, other MDBs/NGO feeds.

- Bangla-language NLP support for e-GP notices (many are Bangla-only).

- Automated bid/no-go decision logging with structured reasoning, beyond today's simple decision log.

- Notification-channel expansion (e.g. Slack/Teams push, not just email/dashboard).

End of document.